Date: 10/15/03

Time: 12:15 -2:40

Next Meeting: Oct 20

Attendees: Justin Briggs, Barbara Finn, Tabitha Parchment, Meredith Sivick,  Monisha Tripathy, Jocelyn Tyler, Nantana Wongtan

Absentees: None

Discussion:

- The facilitator will be rotated every 2 weeks. New schedule will be added to Roles and Responsibilities.

- Website will stay as is. Will revisit issue of redesign for spring semester.

- No need for 2 webmasters. Meredith will remain webmaster until Nov. 1. Justin will take over then and remain webmaster until the end of semester.

- Meredith to get projector from Brenda for our closet.

- Justin project lead on use cases. Will send out template. All work due to Justin by Sat Oct 18 6pm.

- Use case assignments:

|  | MG | KC | JB |
| --- | --- | --- | --- |
| READ | NAN | MEREDITH | JOCELYN |
| WRITE | X | TABITHA | MONISHA |
| REVIEW | X | JUSTIN | BARBARA |

New Norms:

Project lead:

- Takes notes-uses whiteboard, flip chart, or projector.

- Compiles meeting notes on that project and sends to webmaster to upload

- Compiles individual contributions into coherent document

- Presents document to class, any other meetings

- Assigns tasks to other group members

- Reports to project coordinator

- Assigns task leads if needed

Task Lead:

- Task lead presents their section to class, any other meetings

- Reports to Team lead

- Compiles document and sends to Project lead

Action Items:

- Use cases: present in class for feedback on Oct 21; post final to website on Oct 24 – Justin

- Interface Content modeling: present in class for feedback on Oct 27 and Nov 4; post final to website on Nov 7 – Barbara

- Visual design (Prototype): begins on Nov 10 need to complete by Nov 21 (no specific class presentation) – Meredith

- Usability testing:  conduct testing Nov 24 & Nov 25 - Tabitha