508 Plan:

- Administrative support: 
Has to be accessible

- Core Committee: 
Deana, Shawn, and Claudette

- Define a standard, style guide, acceptable/not acceptable

  - Standard: 508 a-p and W3C: all priority 1, most of priority 2, some of priority 3 (links, tabbing order, and form controls)

  - Style Guide: To be completed by April 23, 2003

  - Acceptable: text, images with alt tag/long descriptions, and video/audio with closed/open captions

  - Unacceptable: pdfs without text alternative, flash, video/audio w/o captioning, images w/o alt tags/long descriptions

- Baseline: Run through all pages on the events side through WAV by April 18.  Visual check of all forms.

- Determine Priorities:

  - Simple fixes:

    - Alt tags

    - Long descriptions

    - Headers

    - Colors and fonts

    - Descriptive links

    - Label form elements

    - Add submit buttons

    - Redundant links

    - Skip navigation

    - Form elements

    - Pop-ups - close button

  - Prioritize list of not “simple fixes” (Based on baseline)

  - Areas that users must access

    - Login map

    - Staff login

    - Main pages

    - Category/subcategory

    - Content

  - Target Audience

    - T/TAC Staff (Hearing impaired)

    - Teachers (?)

    - Stakeholders (?)

- Timeline:

  - Experiment with RAMP (ASAP)

  - Begin sending pages through RAMP with SB (ASAP)

  - Test site in AT lab (KNEX, Jaws, Head pointer, Head Mouse) set up time with Kristine (ASAP) by May 7

  - Simple fixes by May 2, 2003

    - Identified by WAVE

  - Documentation of what we have done (508 a-p) and a timeline for other issues by May 9

    - Identify areas that are not readily accessible

      - PDF

      - Power Point (ppt)

      - Video

      - External links (open in new window)

- Appropriate Supports:

  - Training (Kristine)

  - Equipment (Use of AT Lab)

  - Software (WAVE, RAMP, JAWS, Dreamweaver, Internet)

- Re-evaluate: set a calendar for periodic updates

W3c Priority 1:

Standard: 508 a-p & Priority 1 W3C

  - Text alternative

  - Info in color

  - Changes in natural language- captions

  - Readable w/o CSS

  - Text alternatives for dynamic info is changed as needed

  - Avoid flicker

  - Clear language

  - Image Maps

    - Redundant text links

    - Client side vs. server side maps

  - Multimedia

    - Read text

    - Captions

    - Synchronize captions

  - Forms are compliant

- Determine priorities

- Create a timeline

- Provide appropriate supports

- Periodically re-evaluate

508 Standards

(a) A text equivalent for every non-text element shall be provided (e.g., via "alt", "longdesc", or in element content).

(b) Equivalent alternatives for any multimedia presentation shall be synchronized with the presentation.

(c) Web pages shall be designed so that all information conveyed with color is also available without color, for example from context or markup.

(d) Documents shall be organized so they are readable without requiring an associated style sheet.

(e) Redundant text links shall be provided for each active region of a server-side image map.

(e) Redundant text links shall be provided for each active region of a server-side image map.

(g) Row and column headers shall be identified for data tables.

(h) Markup shall be used to associate data cells and header cells for data tables that have two or more logical levels of row or column headers.

(i) Frames shall be titled with text that facilitates frame identification and navigation.

(j) Pages shall be designed to avoid causing the screen to flicker with a frequency greater than 2 Hz and lower than 55 Hz.

(k) A text-only page, with equivalent information or functionality, shall be provided to make a web site comply with the provisions of this part, when compliance cannot be accomplished in any other way. The content of the text-only page shall be updated whenever the primary page changes.

(l) When pages utilize scripting languages to display content, or to create interface elements, the information provided by the script shall be identified with functional text that can be read by assistive technology.

(m) When a web page requires that an applet, plug-in or other application be present on the client system to interpret page content, the page must provide a link to a plug-in or applet that complies with §1194.21(a) through (l).

(n) When electronic forms are designed to be completed on-line, the form shall allow people using assistive technology to access the information, field elements, and functionality required for completion and submission of the form, including all directions and cues.

(o) A method shall be provided that permits users to skip repetitive navigation links.

(p) When a timed response is required, the user shall be alerted and given sufficient time to indicate more time is required.