T/TAC Mission 6: VA Assessment

Weekly Status Report

Dates: April 14, 2006 – April 20, 2006

Team Members: Matt Humphrey, Aala’a Mashaal, Pamela Sharpe, Tim Smith, and Maria Washington

A                               D                                   D                         I                         E

Our Current Situation

The team is in the final development phase of the EPSS.  This week Mission 6 completed our final usability test of the site at the AT Task Force Meeting in Richmond and final presentation meeting with client.

Concerns: One of our clients will not be able to attend the final presentation in person but will be present through a virtual meeting.

Accomplishments

Updates to the site were completed in time for the expert review (see list below).  Expert review during the AT Task Force Meeting was completed. Final presentation has been scheduled for the afternoon of May 18th

- Breadcrumbs: Highlight the color of the breadcrumb for the active page

| Section Title | Change to |
| --- | --- |
| Section 1 | Gen. Info. |
| Section 2 | ASOL |
| Section 3 | Comm. Skills |
| Section 4 | Activities |
| Section 5 | Materials |
| Section 6 | AT |
| Section 7 | Evidence |
| Section 8 | Comments |
| Section 9 | Submit |

- Add button to evidence pop up page to turn pop up off.

- Add the Evidence tip page to supports

- On the preview page (Section 9) add line breaks

- On the submit page add feature for the lesson plan creator to email a copy to themselves.

- Change all titles and subtitles to red rather than blue in the VA Assessments page the links will remain blue to highlight the fact that they are links.

- Correct the formatting on the Evidence pop-up page.

- Add two PDF documents for Math and English sample activities to Section 4 from the VAAP manual page http://www.ttaconline.com/staff/assessment/vaap_manual.asp

Action Items

Plan logistics for final weeks of project - all

Prepare for final presentation in May – all

Plan logistics for final presentation - all