T/TAC Mission 6: VA Assessment

Weekly Status Report

Dates: March 3, 2006 – March 08, 2006

Team Members: Matt Humphrey, Aala’a Mashaal, Pamela Sharpe, Tim Smith, and Maria Washington

A                               D                                   D                         I                         E

Our Current Situation

The team is in the final development phase of the EPSS.  This week Maria met with Marci McKinas to discuss the scoring rubric.  The team will decide how to include this additional information into the EPSS system; so that the system will be most beneficial in assisting teachers develop lesson plans that will enable them to score a 3-4.  We met with Shuangbao to discuss flowcharting and develop flowcharts for all working pages.

Concerns: How we will implement information gathered from Marci.  Will we need a follow-up meeting with Marci.

Accomplishments

- Met Shuangbao and Marci.

- Discussed all sections of EPSS with the Shuangbao, we each have a better understanding of how we work and need to assist each other in getting information across effectively.

- Additional updates to be delivered to Shuangbao

- Arranged level two usability testing for March 21, 23, and 28

  - Kilmer, March 21

  - Spotsylvania, March 23

  - Richmond, March 28

- Gave Mike an update on website changes and got additional input.

- Completed new flowcharts for sections 1-8.

- All supports delivered to Shuangbao, except communication skills.

Action Items

- Continue work on communication skills supports – Maria

- Update Usability documents for next round of testing – Pamela

- Review Marci’s recommendations - all