T/TAC Mission 6: VA Assessment

Weekly Status Report

Dates: March 8, 2006 – March 23, 2006

Team Members: Matt Humphrey, Aala’a Mashaal, Pamela Sharpe, Tim Smith, and Maria Washington

A                               D                                   D                         I                         E

Our Current Situation

The team is in the final development phase of the EPSS.  This week Mission 6 conducted two level two usability tests. We came back from spring break to find the changes to the system had not been made, and received a request to populate a database, which we thought had been populated. The team met with Dr. Clark to discuss the upcoming tests and to discuss plans for work around.

Concerns: Will testing give us the results/answers we are seeking without the updates to the site.

Accomplishments

- Populated database delivered to Shuangbao Monday night

- Updated usability documents complete

- Short usability document developed

- Communication skills complete

- Usability testing for March 21, 23 complete

- John Isenberg emailed and called to confirm March 28 or 29th test

Action Items

- Compile results of Usability test  – Pamela

- F/U with John to confirm date - Maria

- Develop formative evaluation document – Matt and Tim

- Review site for updates – Aala’a

- Send recommendations from usability test to Shuangbao – Aala’a